# Brainstorming & Prioritization

Project: Implement Client Script & UI Policy (Incident)
Document Reference: PRJ-INC-P1-002
Milestone: M1 - Ideation
Owner: Rahul (Team Lead)
Status: Submission Ready

## 1. Candidate Solutions

| # | Idea | Mechanism | Effort | Impact |
| --- | --- | --- | --- | --- |
| 1 | Block empty Short description on save | Client Script onSubmit | Low | High |
| 2 | Reset Subcategory on Category change | Client Script onChange | Low | High |
| 3 | Show a warning for Priority 1 | Client Script onChange | Low | Medium |
| 4 | Make fields mandatory when Impact is High | UI Policy + Actions | Low | High |
| 5 | Lock Urgency while Impact is High | UI Policy Action (read-only) | Low | Medium |
| 6 | Set Urgency to High automatically | Client Script onChange | Low | High |
| 7 | Stop State edits from the list | Client Script onCellEdit | Medium | High |
| 8 | Re-apply guidance when form opens | Client Script onLoad | Low | Medium |
| 9 | Server-side validation of the same rules | Business Rule | Medium | High (future) |
| 10 | Notify managers of Critical incidents | Notification / Flow | Medium | Medium (future) |

## 2. Effort vs. Impact Matrix

|  | High impact | Medium impact |
| --- | --- | --- |
| Low effort | 1, 2, 4, 6 - do first | 3, 5, 8 - do next |
| Medium effort | 7 - do, plan carefully; 9 - future | 10 - future |

## 3. Technology Evaluation

| Option | Pros | Cons | Decision |
| --- | --- | --- | --- |
| UI Policy | No code, declarative, supports Reverse if false | Limited to mandatory / visible / read-only | Use for High Impact Control |
| Client Script | Full control of messages and values | Runs only in the browser | Use for validation and automation |
| Business Rule | Enforced for all channels | Server-side, out of this micro-project | Future work |

## 4. Decision

Ideas 1-8 are delivered in this project. Ideas 9-10 are recorded as future enhancements, because client-side controls do not protect imports, integrations or API calls.