# Work Breakdown Structure & Planning Logic

Project: Implement Client Script & UI Policy (Incident)
Document Reference: PRJ-INC-P4-001
Milestone: M3/M4 - Planning
Owner: Rahul (Team Lead)
Status: Submission Ready

## 1. Work Breakdown Structure

| WBS | Work package | Owner |
| --- | --- | --- |
| 1.0 | Ideation | Rahul |
| 1.1 | Problem statements | Rahul |
| 1.2 | Brainstorming and prioritisation | Rahul |
| 1.3 | Empathy map | Rahul |
| 2.0 | Requirements | Rahul |
| 2.1 | User stories and acceptance criteria | Rahul |
| 2.2 | Functional / non-functional requirements | Rahul |
| 3.0 | Design | Rahul |
| 3.1 | Architecture and sequence | Rahul |
| 3.2 | Requirement-to-mechanism mapping | Rahul |
| 4.0 | Implementation | Dinesh Kumar / Abisheknathan |
| 4.1 | Create High Impact Control UI Policy | Dinesh Kumar |
| 4.2 | Create UI Policy Actions (mandatory, read-only) | Dinesh Kumar |
| 4.3 | Verify Reverse if false | Dinesh Kumar |
| 4.4 | onLoad + onChange scripts | Abisheknathan |
| 4.5 | onSubmit script | Abisheknathan |
| 4.6 | onCellEdit script | Abisheknathan |
| 5.0 | Testing | Dakshanraj |
| 5.1 | UAT plan and test cases | Dakshanraj |
| 5.2 | Execute positive / negative tests | Dakshanraj |
| 5.3 | Reverse-condition tests | Dakshanraj |
| 6.0 | Documentation and submission | Rahul / Dakshanraj |
| 6.1 | FSD and final report | Dakshanraj |
| 6.2 | PDF / DOCX, README, repo package | Rahul |

## 2. Dependencies (Critical Path)

1.1 -> 2.1 -> 3.2 -> 4.1/4.4 -> 4.2/4.5 -> 4.3/4.6 -> 5.2 -> 5.3 -> 6.1 -> 6.2

Implementation of UI Policy (4.1-4.3) and Client Scripts (4.4-4.6) can run in parallel after design sign-off.